⚡

CheckFlow

One Page Checkout for WooCommerce

"Checkout Smarter. Convert Faster."

📋 সম্পূর্ণ বিজনেস রোডম্যাপ • ফিচার প্ল্যান • Cursor AI Prompts • কম্পিটিটর অ্যানালাইসিস

# ১. প্রজেক্ট ওভারভিউ

🎯 Mission Statement WooCommerce-এর জন্য সবচেয়ে দ্রুত, সুন্দর ও বাংলাদেশ-বান্ধব One Page Checkout Plugin তৈরি করা — যেটা bKash/Nagad সাপোর্ট করে, Pathao/RedX courier API দিয়ে ডেলিভারি বুক করে, এবং সব Facebook ও Google Ad সঠিকভাবে ট্র্যাক করে।

## Plugin Identity

| Plugin নাম | CheckFlow — One Page Checkout for WooCommerce |
| --- | --- |
| ট্যাগলাইন | Checkout Smarter. Convert Faster. |
| টার্গেট মার্কেট | বাংলাদেশ ফার্স্ট → South Asia → Global |
| মূল প্রতিযোগী | CartFlows ($99/yr), FunnelKit ($129/yr) |
| প্রাইসিং | Free ¦ Pro $49/yr ¦ Agency $129/yr ¦ LTD $199 |
| প্ল্যাটফর্ম | WordPress + WooCommerce 7.0+, PHP 7.4–8.3 |
| লঞ্চ টার্গেট | Phase 1: ৩ মাসের মধ্যে WordPress.org-এ |

# ২. ফিচার প্ল্যান (সম্পূর্ণ তালিকা)

| ফিচার | ফ্রি | Pro | Agency | বিস্তারিত |
| --- | --- | --- | --- | --- |
| AJAX Real-time Update | ✓ | ✓ | ✓ | পেজ রিলোড ছাড়া quantity/total আপডেট |
| Mobile-First Design | ✓ | ✓ | ✓ | Responsive, touch-optimized layout |
| Popup / Slide Checkout | ✓ | ✓ | ✓ | পেজ না ছেড়েই checkout সম্পন্ন |
| Direct Checkout (Skip Cart) | ✓ | ✓ | ✓ | Add to Cart থেকে সরাসরি checkout |
| Trust Badges | ✓ | ✓ | ✓ | SSL lock, secure payment আইকন |
| Basic Template (1টি) | ✓ | ✓ | ✓ | Clean default one-page layout |
| Drag & Drop Field Editor | ✗ | ✓ | ✓ | ২০+ field type, reorder, conditional |
| Order Bump | ✗ | ✓ | ✓ | Checkout-এ extra product offer |
| One-Click Upsell | ✗ | ✓ | ✓ | Post-purchase upsell page |
| Premium Templates (৫টি) | ✗ | ✓ | ✓ | Modern, conversion-optimized designs |
| bKash / Nagad / Rocket | ✗ | ✓ | ✓ | বাংলাদেশি mobile payment নেটিভ |
| SSLCOMMERZ Integration | ✗ | ✓ | ✓ | BD-র সবচেয়ে বড় payment gateway |
| Pathao / RedX Courier API | ✗ | ✓ | ✓ | Checkout-এ ডেলিভারি বুক করুন |
| SteadFast Courier API | ✗ | ✓ | ✓ | COD ও prepaid উভয় সাপোর্ট |
| Google Address Autocomplete | ✗ | ✓ | ✓ | Places API দিয়ে ঠিকানা ১ ক্লিকে |
| Auto Coupon Apply | ✗ | ✓ | ✓ | URL-based smart discount |
| Urgency Timer + Stock Count | ✗ | ✓ | ✓ | FOMO element বাড়ায় conversion |
| Server-side Pixel Tracking | ✗ | ✓ | ✓ | Meta CAPI + Google Enhanced Conv. |
| Analytics Dashboard | ✗ | ✓ | ✓ | Conversion rate, abandonment stats |
| Multi-language (বাংলা সহ) | ✗ | ✓ | ✓ | WPML/Polylang + নেটিভ বাংলা |
| Google/Apple Pay Express | ✗ | ✓ | ✓ | One-tap payment |
| A/B Testing | ✗ | ✗ | ✓ | Checkout variant testing |
| White Label | ✗ | ✗ | ✓ | Agency reseller জন্য |
| Team Access & Roles | ✗ | ✗ | ✓ | Multi-user management |
| Priority Support | ✗ | ✗ | ✓ | ২৪ঘণ্টার মধ্যে response |

# ৩. কম্পিটিটর অ্যানালাইসিস

| ফিচার | CartFlows | FunnelKit | WC Official | CheckFlow ✓ |
| --- | --- | --- | --- | --- |
| মূল্য (শুরু) | $99/yr | $129/yr | $79/yr | $49/yr ✓ |
| Server-side Tracking | ✗ ভাঙা | ✗ ভাঙা | ✗ নেই | ✓ নেটিভ |
| bKash / Nagad | ✗ নেই | ✗ নেই | ✗ নেই | ✓ Built-in |
| Pathao / RedX Courier | ✗ নেই | ✗ নেই | ✗ নেই | ✓ API |
| Drag & Drop Fields | ✗ সীমিত | ✓ আছে | ✗ নেই | ✓ সম্পূর্ণ |
| Order Bump + Upsell | ✓ Pro | ✓ Pro | ✗ নেই | ✓ Pro |
| Built-in Analytics | ✓ Pro | ✓ Pro | ✗ নেই | ✓ Pro |
| বাংলা Language | ✗ নেই | ✗ নেই | ✗ নেই | ✓ নেটিভ |
| Setup সহজ | মাঝারি | ✗ কঠিন | সহজ | ✓ ৫ মিনিট |
| Lifetime Deal | ✓ $999 | ✗ নেই | ✗ নেই | ✓ $199 |

## প্রধান দুর্বলতা যেগুলো CheckFlow সমাধান করবে

❌  Pixel Tracking ভেঙে যায় — সবচেয়ে বড় সমস্যা

✅ CheckFlow সমাধান: CartFlows এবং FunnelKit উভয়ই WooCommerce-এর /order-received/ URL বদলে দেয়। ফলে Google Ads, Meta Pixel ৩০-৪০% সেল ট্র্যাক করতে পারে না। CheckFlow-এর সমাধান: woocommerce_payment_complete hook থেকে সরাসরি server-side Conversions API-তে ডেটা পাঠানো।

❌  CartFlows-এ Field Customization একদম সীমিত

✅ CheckFlow সমাধান: CartFlows-এ billing-এর উপরে shipping field রাখা যায় না, নতুন section বানানো যায় না। CheckFlow-এ সম্পূর্ণ Drag & Drop — যেকোনো field, যেকোনো জায়গায়।

❌  Bangladesh Market সম্পূর্ণ উপেক্ষিত

✅ CheckFlow সমাধান: কোনো প্লাগিনেই bKash, Nagad, Pathao, RedX সাপোর্ট নেই। CheckFlow-ই প্রথম WooCommerce checkout plugin যেটা বাংলাদেশের ecommerce ecosystem-কে ফার্স্ট-ক্লাস সিটিজেন হিসেবে treat করে।

❌  FunnelKit অনেক জটিল, CartFlows দামী

✅ CheckFlow সমাধান: FunnelKit $129-$399/yr, জটিল setup। CartFlows $99-$299/yr, rigid UI। CheckFlow: $49/yr থেকে, ৫ মিনিটে setup, Lifetime Deal $199।

# ৪. বিস্তারিত ডেভেলপমেন্ট রোডম্যাপ

| ফেজ | সময়কাল | মূল লক্ষ্য |
| --- | --- | --- |
| 🏗️ Phase 1 — Build | মাস ১–৩ | Plugin architecture, core features, Free version WordPress.org-এ লঞ্চ |
| 🚀 Phase 2 — Launch | মাস ৪–৬ | Pro version + bKash/Nagad + Courier API + AppSumo LTD |
| 🌍 Phase 3 — Grow | মাস ৭–১২ | Global marketing, server-side tracking USP, Product Hunt |
| 📈 Phase 4 — Scale | বছর ২ | Agency plan, India/Pakistan expansion, SaaS model বিবেচনা |

🏗️  PHASE 1 — Build & Foundation (মাস ১–৩)

মাস ১ — Plugin Architecture ও Core Setup

| সময় | মাইলস্টোন | বিস্তারিত কাজ |
| --- | --- | --- |
| সপ্তাহ ১ | Plugin Scaffold | WP Plugin boilerplate, OOP PHP structure, PSR-4 autoloading, composer.json |
| সপ্তাহ ২ | WooCommerce Hooks | checkout form hooks, AJAX handlers, nonce security, input sanitization |
| সপ্তাহ ৩ | Frontend UI | Alpine.js reactive form, CSS custom properties, mobile-first layout |
| সপ্তাহ ৪ | Core Features | Popup checkout, direct checkout, AJAX totals update, trust badges |

মাস ২ — Admin Panel ও Field Editor

| সময় | মাইলস্টোন | বিস্তারিত কাজ |
| --- | --- | --- |
| সপ্তাহ ৫ | Settings Panel | WordPress admin page, React-based settings UI, plugin configuration |
| সপ্তাহ ৬ | Field Editor | Drag & Drop field manager, 20+ field types, conditional logic |
| সপ্তাহ ৭ | Template System | 5টি premium template, template switcher, custom CSS support |
| সপ্তাহ ৮ | Testing & QA | PHPUnit tests, browser testing, PHP 7.4–8.3 compatibility check |

মাস ৩ — Free Version Launch

| সময় | মাইলস্টোন | বিস্তারিত কাজ |
| --- | --- | --- |
| সপ্তাহ ৯ | Performance | Asset conditional loading, lazy load, minify, target <1s load time |
| সপ্তাহ ১০ | Security Audit | CSRF, XSS, SQL injection check, rate limiting, reCAPTCHA v3 |
| সপ্তাহ ১১ | WP.org Submission | readme.txt, screenshots, SVN commit, WordPress.org review |
| সপ্তাহ ১২ | BD Community Launch | Facebook groups, YouTube tutorial বাংলায়, local influencer outreach |

🚀  PHASE 2 — Pro Launch & Bangladesh Features (মাস ৪–৬)

| সময় | মাইলস্টোন | বিস্তারিত কাজ |
| --- | --- | --- |
| মাস ৪, সপ্তাহ ১ | bKash Integration | bKash Payment API v1.2.0, checkout-এ native bKash button, refund support |
| মাস ৪, সপ্তাহ ২ | Nagad + Rocket | Nagad Merchant API, Dutch Bangla Rocket, error handling |
| মাস ৪, সপ্তাহ ৩ | SSLCOMMERZ | SSLCOMMERZ Payment API, 3D secure, multi-currency |
| মাস ৪, সপ্তাহ ৪ | Pathao Courier | Pathao API v1, zone detection, parcel booking from checkout |
| মাস ৫, সপ্তাহ ১ | RedX + SteadFast | RedX Merchant API, SteadFast bulk order, COD tracking |
| মাস ৫, সপ্তাহ ২ | Order Bump | Single-click product add at checkout, dynamic offer rules |
| মাস ৫, সপ্তাহ ৩ | One-Click Upsell | Post-purchase upsell page, Stripe/PayPal one-click charge |
| মাস ৫, সপ্তাহ ৪ | Analytics Dashboard | Conversion funnel, abandonment rate, revenue tracking |
| মাস ৬, সপ্তাহ ১ | Server-side Tracking | Meta CAPI + Google Enhanced Conversions, WooHooks |
| মাস ৬, সপ্তাহ ২ | Pro Licensing | Freemius SDK integration, license activation, auto-update |
| মাস ৬, সপ্তাহ ৩ | AppSumo LTD Launch | $199 lifetime deal, deal page, onboarding email sequence |
| মাস ৬, সপ্তাহ ৪ | Documentation | বাংলা + English docs, video tutorial series, FAQ |

🌍  PHASE 3 — Global Growth (মাস ৭–১২)

| সময় | মাইলস্টোন | বিস্তারিত কাজ |
| --- | --- | --- |
| মাস ৭ | Product Hunt Launch | "The checkout plugin that doesn't break your ads" — global announce |
| মাস ৮ | Content Marketing | Blog: "Fix broken pixel tracking in WooCommerce" — SEO আর্টিকেল |
| মাস ৯ | Affiliate Program | ৩০% recurring commission, affiliates.checkflow.io |
| মাস ১০ | Agency Plan Launch | White label, team access, priority support tier |
| মাস ১১ | A/B Testing Feature | Checkout variant testing, statistical significance calculator |
| মাস ১২ | Year-1 Review | MRR target: $5,000। Users: ৫০০+। Rating: 4.8★ WordPress.org |

📈  PHASE 4 — Scale (বছর ২)

| সময় | মাইলস্টোন | বিস্তারিত কাজ |
| --- | --- | --- |
| Q1 | India Expansion | Razorpay, Paytm, UPI integration। Hindi documentation |
| Q2 | Pakistan Expansion | JazzCash, EasyPaisa। Urdu UI support |
| Q3 | SaaS Model | Cloud-hosted analytics, team collaboration features |
| Q4 | Enterprise Tier | Custom integrations, dedicated support, SLA agreement |

# ৫. Cursor AI Prompts — সম্পূর্ণ সেট

নিচের প্রতিটি prompt Cursor IDE-তে হুবহু paste করুন। প্রতিটি prompt একটি নির্দিষ্ট কাজের জন্য।

## Prompt 1 — Plugin Scaffold & Architecture

🤖 CURSOR PROMPT — Plugin Scaffold

Create a production-ready WordPress WooCommerce plugin called "CheckFlow" with the following specifications: PLUGIN DETAILS: - Plugin Name: CheckFlow — One Page Checkout for WooCommerce - Plugin Slug: checkflow - Text Domain: checkflow - Version: 1.0.0 - Requires: WordPress 6.0+, WooCommerce 7.0+, PHP 7.4+ FOLDER STRUCTURE to create: checkflow/ ├── checkflow.php (main plugin file) ├── composer.json ├── package.json ├── uninstall.php ├── readme.txt (WordPress.org format) ├── includes/ │ ├── class-checkflow.php (main class, singleton) │ ├── class-loader.php (hook registration) │ ├── class-activator.php (activation hook) │ ├── class-deactivator.php (deactivation hook) │ ├── Frontend/ │ │ ├── class-checkout.php (checkout page controller) │ │ ├── class-ajax.php (all AJAX handlers) │ │ └── class-assets.php (conditional asset loading) │ ├── Admin/ │ │ ├── class-admin.php (admin menu + settings) │ │ └── class-settings.php (settings API) │ └── Helpers/ │ ├── class-security.php (nonce, sanitize, CSRF) │ └── class-logger.php (debug logger) ├── admin/ │ ├── css/admin.css │ ├── js/admin.js │ └── partials/settings-display.php ├── public/ │ ├── css/ │ │ ├── checkflow.css (main checkout styles) │ │ └── checkflow-popup.css │ ├── js/ │ │ ├── checkflow.js (Alpine.js reactive checkout) │ │ └── checkflow-ajax.js (AJAX handlers) │ └── partials/ │ ├── checkout-page.php │ └── checkout-popup.php └── languages/ ├── checkflow.pot └── checkflow-bn_BD.po (Bengali translation) CODING STANDARDS: - Strictly follow WordPress Coding Standards (WPCS) - OOP PHP with PSR-4 autoloading via Composer - No global functions — everything in namespaced classes - Use WooCommerce hooks: woocommerce_checkout_fields, woocommerce_before_checkout_form, woocommerce_checkout_order_review - All user inputs must be sanitized with sanitize_text_field(), sanitize_email(), absint() as appropriate - All outputs must be escaped with esc_html(), esc_attr(), esc_url() - All AJAX calls must verify nonce with check_ajax_referer() - Conditional asset loading: only enqueue on checkout page - Use wp_localize_script() to pass PHP data to JS Generate the complete file structure with working code for each file.

## Prompt 2 — AJAX Checkout Engine

🤖 CURSOR PROMPT — AJAX Checkout Engine

In the CheckFlow WooCommerce plugin, create the complete AJAX-powered checkout engine. FILE: includes/Frontend/class-ajax.php Requirements: 1. AJAX HANDLERS (both wp_ajax_ and wp_ajax_nopriv_ versions): - checkflow_update_order_review: Updates totals when quantity changes - checkflow_apply_coupon: Applies coupon without page reload - checkflow_remove_coupon: Removes applied coupon - checkflow_validate_field: Real-time field validation - checkflow_get_shipping_methods: Returns available shipping for address - checkflow_place_order: Submits the order securely 2. SECURITY for every handler: - check_ajax_referer( 'checkflow-checkout', 'nonce' ) - Sanitize ALL inputs before processing - Rate limiting: max 10 requests per minute per IP - Log suspicious activity 3. RESPONSE FORMAT (always JSON): { "success": true/false, "data": { ... }, "message": "Human readable message", "errors": [] } 4. FILE: public/js/checkflow-ajax.js - Use Fetch API (not jQuery AJAX) - Show loading spinner during requests - Handle network errors gracefully - Debounce field validation calls (300ms) - Update DOM without page reload using Alpine.js reactivity 5. PERFORMANCE: - Cache shipping methods in sessionStorage - Batch multiple field validations into single request - Abort pending requests when new one starts Write complete, production-ready code with error handling and inline comments.

## Prompt 3 — bKash & Nagad Payment Integration

🤖 CURSOR PROMPT — bKash & Nagad Payment

Create complete bKash and Nagad payment gateway integration for CheckFlow WooCommerce plugin. FILES TO CREATE: 1. includes/Gateways/class-bkash-gateway.php 2. includes/Gateways/class-nagad-gateway.php 3. includes/Gateways/class-sslcommerz-gateway.php BKASH GATEWAY (class-bkash-gateway.php): - Extend WC_Payment_Gateway - Implement bKash Payment Gateway API v1.2.0 - Methods: create_payment(), execute_payment(), refund_payment() - Handle: Grant Token API call before payment - Checkout UI: Native bKash button with logo - Settings fields: App Key, App Secret, Merchant Number, Sandbox toggle - Webhook: Handle payment confirmation callback - Error codes: Map bKash error codes to user-friendly Bengali messages NAGAD GATEWAY (class-nagad-gateway.php): - Extend WC_Payment_Gateway - Implement Nagad Merchant API - Methods: initialize_payment(), complete_payment(), verify_payment() - RSA encryption for sensitive data - Callback URL handling SSLCOMMERZ GATEWAY (class-sslcommerz-gateway.php): - Extend WC_Payment_Gateway - SSLCOMMERZ API integration - Support: Card, bKash, Nagad, Rocket via SSLCOMMERZ - 3D Secure support - IPN (Instant Payment Notification) handler SHARED REQUIREMENTS for all gateways: - Sandbox/Live mode toggle in settings - Log all transactions in custom DB table: checkflow_payment_logs - Store: order_id, gateway, transaction_id, amount, status, timestamp - Refund support where API allows - Bengali error messages for common failures - Nonce verification on all callback endpoints DATABASE TABLE (create in activator): CREATE TABLE checkflow_payment_logs ( id bigint(20) PRIMARY KEY AUTO_INCREMENT, order_id bigint(20) NOT NULL, gateway varchar(50) NOT NULL, transaction_id varchar(100), amount decimal(10,2) NOT NULL, currency varchar(10) DEFAULT 'BDT', status varchar(30) NOT NULL, raw_response longtext, created_at datetime DEFAULT CURRENT_TIMESTAMP, INDEX(order_id), INDEX(transaction_id) ); Write complete working PHP classes with full error handling.

## Prompt 4 — Pathao & RedX Courier API

🤖 CURSOR PROMPT — Pathao & RedX Courier API

Create courier API integration for CheckFlow — allows customers to book delivery directly at checkout. FILES TO CREATE: 1. includes/Couriers/class-pathao-courier.php 2. includes/Couriers/class-redx-courier.php 3. includes/Couriers/class-steadfast-courier.php 4. includes/Couriers/class-courier-manager.php (facade) 5. public/js/checkflow-courier.js PATHAO COURIER (class-pathao-courier.php): - Pathao Courier API v1 integration - Methods: * get_access_token(): OAuth2 token management with refresh * get_cities(): Fetch and cache city list (1 hour transient) * get_zones(city_id): Fetch delivery zones * get_areas(zone_id): Fetch delivery areas * calculate_price(params): Get delivery charge estimate * create_order(order_data): Book parcel after WC order created * track_order(consignment_id): Order tracking - Hook: woocommerce_order_status_processing → auto-create Pathao order - Store consignment_id in order meta: _checkflow_pathao_id REDX COURIER (class-redx-courier.php): - RedX Merchant API integration - Methods: create_parcel(), track_parcel(), cancel_parcel() - Support both COD and prepaid - Store: _checkflow_redx_parcel_id in order meta STEADFAST COURIER (class-steadfast-courier.php): - SteadFast Courier API - Bulk order creation support - COD reconciliation COURIER MANAGER (class-courier-manager.php): - Detect customer area and suggest cheapest courier - Compare prices from all active couriers - Admin can enable/disable each courier - Fallback if API is down CHECKOUT UI (checkflow-courier.js): - After customer enters address, AJAX-fetch available couriers - Show courier options with price and estimated delivery days - Customer selects preferred courier at checkout - Selection stored in session, booked after payment ADMIN FEATURES: - Courier settings page: API keys for each service - Order list column showing courier + tracking ID - One-click "Book with Pathao" button on order detail page - Bulk booking: select multiple orders, book with chosen courier Write complete, production-ready PHP and JS code.

## Prompt 5 — Server-side Pixel Tracking

🤖 CURSOR PROMPT — Server-side Pixel Tracking

Create a server-side conversion tracking system for CheckFlow that solves the broken pixel problem in CartFlows and FunnelKit. THE PROBLEM TO SOLVE: CartFlows and FunnelKit replace WooCommerce's /order-received/ URL, causing 30-40% of purchases to go untracked in Facebook Ads and Google Ads. Our solution: fire conversion events server-side from PHP hooks. FILES TO CREATE: 1. includes/Tracking/class-meta-capi.php (Facebook Conversions API) 2. includes/Tracking/class-google-enhanced.php (Google Enhanced Conversions) 3. includes/Tracking/class-tiktok-events.php (TikTok Events API) 4. includes/Tracking/class-pixel-manager.php (orchestrator) 5. public/js/checkflow-pixels.js (browser-side dedup) META CONVERSIONS API (class-meta-capi.php): - Use Meta Business SDK or direct CAPI HTTP calls - Hook: woocommerce_payment_complete (fires after payment confirmed) - Events to send: * Purchase: value, currency, content_ids, num_items, order_id * InitiateCheckout: when CheckFlow checkout page loads * AddPaymentInfo: when payment method selected - Data hashing: SHA256 hash email, phone, name before sending - Event deduplication: event_id = 'checkflow_' + order_id (prevents double-counting browser + server events) - Settings: Pixel ID, Access Token, Test Event Code (for testing) GOOGLE ENHANCED CONVERSIONS (class-google-enhanced.php): - Google Ads Conversion API - Hook: woocommerce_payment_complete - Send: conversion_action, order_id, value, currency, hashed_email - Google Analytics 4 Measurement Protocol as fallback - Settings: Conversion ID, Conversion Label, API Secret TIKTOK EVENTS API (class-tiktok-events.php): - TikTok Events API v2 - Events: Purchase, InitiateCheckout, AddPaymentInfo - Hashed user data - Settings: Pixel ID, Access Token PIXEL MANAGER (class-pixel-manager.php): - Enable/disable each pixel from settings - Queue failed events for retry (WP Cron, up to 3 retries) - Log all sent events in DB for debugging - Admin "Test Event" button to verify setup BROWSER-SIDE (checkflow-pixels.js): - Standard browser pixels still fire for real-time data - Use event_id from server to deduplicate in Ads Manager - Gracefully handle ad blockers (server-side is the fallback) DATABASE TABLE: CREATE TABLE checkflow_tracking_events ( id bigint PRIMARY KEY AUTO_INCREMENT, order_id bigint NOT NULL, platform varchar(30) NOT NULL, -- meta, google, tiktok event_name varchar(50) NOT NULL, event_id varchar(100) NOT NULL, status varchar(20) DEFAULT 'pending', -- pending, sent, failed attempts tinyint DEFAULT 0, response_code int, sent_at datetime, created_at datetime DEFAULT CURRENT_TIMESTAMP ); ADMIN UI: - Tracking settings page with test buttons - Event log table: last 100 events with status - "Retry Failed" bulk action - Debug mode: detailed logs This is CheckFlow's #1 competitive advantage. Make it bulletproof.

## Prompt 6 — Drag & Drop Checkout Field Editor

🤖 CURSOR PROMPT — Drag & Drop Field Editor

Create a visual drag-and-drop checkout field editor for CheckFlow plugin. FILES TO CREATE: 1. admin/js/field-editor.js (React-based drag & drop UI) 2. admin/css/field-editor.css 3. includes/Admin/class-field-editor.php FIELD EDITOR FEATURES: - Built with React + @dnd-kit/core for drag-and-drop - Two-panel layout: left panel = available fields, right = checkout form preview - Drag fields from left to right to add, reorder by dragging SUPPORTED FIELD TYPES (20+): text, email, tel, number, password, textarea, select, multiselect, radio, checkbox, checkbox_group, date, time, datetime, file, hidden, heading, paragraph, divider, html FIELD CONFIGURATION (per field): - Label, placeholder, required toggle - CSS class, field width (25/50/75/100%) - Conditional logic: show/hide based on other field values - Validation rules: min/max length, regex pattern, custom message - User role visibility: show to guests / logged-in / specific roles SECTION MANAGEMENT: - Add custom sections (e.g., "Gift Message", "Delivery Notes") - Reorder sections by drag - Collapse/expand sections in admin preview PHP BACKEND (class-field-editor.php): - Save field configuration as JSON in wp_options: checkflow_field_config - Filter: woocommerce_checkout_fields → return custom field config - Action: woocommerce_checkout_process → validate custom fields - Action: woocommerce_checkout_update_order_meta → save custom values - REST API endpoint: POST /wp-json/checkflow/v1/field-config PRESET LAYOUTS: - "Bangladesh Standard": billing + bKash/Nagad + courier zone selection - "Minimal": email, name, phone, address, payment only - "Digital Products": email + payment only, no shipping - "COD Optimized": phone first, address, courier, COD payment last IMPORTANT: Render custom fields correctly in: - Checkout page frontend - Order confirmation email - WooCommerce admin order detail page - Customer "My Account" order history Use React with WordPress's built-in @wordpress/scripts for build.

## Prompt 7 — Order Bump & Upsell System

🤖 CURSOR PROMPT — Order Bump & Upsell System

Create Order Bump and One-Click Upsell system for CheckFlow plugin. FILES TO CREATE: 1. includes/Sales/class-order-bump.php 2. includes/Sales/class-upsell.php 3. includes/Sales/class-sales-rules.php 4. public/js/checkflow-sales.js 5. admin/class-sales-admin.php ORDER BUMP (class-order-bump.php): - Display offer box INSIDE the checkout page (above Place Order button) - Single checkbox to add product to order - AJAX: add/remove bump product without page reload, update totals - Bump offer configuration: * Select product or variation * Custom headline, description, image * Discount: flat/percentage off regular price * Display rules (see Sales Rules below) - Multiple bumps: show up to 3 sequential bumps - Track: bump_shown, bump_accepted, bump_revenue in DB ONE-CLICK UPSELL (class-upsell.php): - Post-payment upsell page (after order placed, before thank-you) - "YES, Add to My Order!" button — charges same payment method - For Stripe: use stripe.confirmCardPayment() for existing PaymentIntent - For PayPal: use billing agreement - For bKash/Nagad: create new payment request - "No thanks" link goes to thank-you page - Funnel: multiple upsell/downsell steps possible SALES RULES ENGINE (class-sales-rules.php): - Show bump/upsell ONLY IF: * Cart total > X amount * Specific product in cart * Customer is first-time buyer * Customer is from specific location * Time of day / day of week * User role (guest/logged-in) - Rules combined with AND/OR logic - Admin UI: visual rule builder TRACKING (DB table: checkflow_sales_performance): - For each offer: impressions, accepts, revenue, conversion_rate - Admin dashboard widget: Today's bump/upsell revenue - Email report: weekly sales performance summary ADMIN (class-sales-admin.php): - List all bumps and upsells with performance stats - Create/edit/delete offers - Duplicate existing offers - Enable A/B testing between two offer variants CHECKOUT UI (checkflow-sales.js): - Animate bump appearance (slide in from bottom) - Checkbox state changes update order total via AJAX - Countdown timer on upsell page (creates urgency) - Mobile: full-width bump card with clear CTA Write complete code. This feature directly impacts revenue.

## Prompt 8 — Analytics Dashboard

🤖 CURSOR PROMPT — Analytics Dashboard

Create a comprehensive analytics dashboard for CheckFlow plugin admin. FILES TO CREATE: 1. includes/Analytics/class-analytics.php (data collection) 2. includes/Analytics/class-analytics-query.php (data queries) 3. admin/class-dashboard.php 4. admin/js/dashboard.js (Chart.js charts) 5. admin/css/dashboard.css DATA COLLECTION (class-analytics.php): Hook into these WooCommerce events and store in DB: EVENTS TO TRACK: - checkout_view: customer viewed checkout page - checkout_started: customer started filling form - payment_method_selected: which method chosen + timestamp - coupon_applied: coupon code + discount amount - order_placed: successful order - order_abandoned: left checkout without completing (WP Cron, 30min timeout) - bump_shown / bump_accepted: order bump interaction - upsell_shown / upsell_accepted: upsell interaction DB TABLE: checkflow_analytics_events CREATE TABLE checkflow_analytics_events ( id bigint PRIMARY KEY AUTO_INCREMENT, session_id varchar(64) NOT NULL, event_type varchar(50) NOT NULL, order_id bigint DEFAULT NULL, meta longtext, -- JSON: device, browser, country, product_ids revenue decimal(10,2) DEFAULT 0, created_at datetime DEFAULT CURRENT_TIMESTAMP, INDEX(event_type, created_at), INDEX(session_id) ); DASHBOARD METRICS to display: 1. TODAY'S OVERVIEW (top cards): - Total Revenue ¦ Orders ¦ Avg Order Value ¦ Conversion Rate 2. CHECKOUT FUNNEL (funnel chart): - Checkout Views → Started → Payment → Completed - Show drop-off % at each step 3. REVENUE CHART (line chart, Chart.js): - Last 30 days daily revenue - Compare to previous period 4. PAYMENT METHOD BREAKDOWN (pie chart): - bKash vs Nagad vs Card vs COD percentages 5. ORDER BUMP PERFORMANCE: - Impressions ¦ Accepted ¦ Revenue ¦ Take Rate % 6. ABANDONMENT ANALYSIS: - When do customers drop off? (which field) - Device breakdown: mobile vs desktop conversion 7. TOP PERFORMING PRODUCTS (table): - Most ordered products through CheckFlow ADMIN UI: - Date range picker (today/7d/30d/custom) - Export to CSV button - Real-time updates every 5 minutes (WP heartbeat API) - Compare two date ranges side by side PRIVACY: - No PII stored in analytics table - GDPR-compliant: IP stored as hashed value only - Admin toggle: enable/disable analytics collection Use Chart.js 4.x (already in WP admin or CDN).

## Prompt 9 — Frontend Checkout UI (Alpine.js)

🤖 CURSOR PROMPT — Frontend Checkout UI

Create the complete frontend checkout UI for CheckFlow using Alpine.js. FILES: 1. public/js/checkflow.js (Alpine.js app) 2. public/css/checkflow.css (modern CSS, custom properties) 3. public/partials/checkout-page.php 4. public/partials/checkout-popup.php CHECKOUT LAYOUTS (user can switch in settings): LAYOUT 1 — Standard One-Page: ┌─────────────────────────────────────────────────────┐ │ [CheckFlow Checkout] │ ├───────────────────────┬─────────────────────────────┤ │ LEFT COL (55%) │ RIGHT COL (45%) │ │ ───────────────── │ ───────────────────────── │ │ Contact Info │ Order Summary (sticky) │ │ Shipping Address │ Product list + quantities │ │ Delivery Method │ Subtotal / Shipping / Tax │ │ Payment Method │ Coupon code input │ │ Order Bump offer │ Total (BIG) │ │ [Place Order BTN] │ Trust badges │ └───────────────────────┴─────────────────────────────┘ LAYOUT 2 — Popup Modal: - Triggered by "Buy Now" or "Add to Cart" button - Full-screen overlay with centered modal - Tabbed: Contact → Shipping → Payment - Progress indicator at top - Close button (confirms abandonment intent) LAYOUT 3 — Slide-in Panel: - Slides from right side of screen - Cart items shown at top - Checkout form below - Does not cover full screen ALPINE.JS APP (checkflow.js): Alpine.data('checkflow', () => ({ // State step: 1, // current step isLoading: false, errors: {}, formData: { email:'', firstName:'', lastName:'', phone:'', address:'', city:'', district:'', courier:'', paymentMethod:'', coupon:'' }, orderSummary: { subtotal:0, shipping:0, discount:0, total:0 }, couriers: [], paymentMethods: [], // Methods async updateTotals() { ... }, // AJAX call to PHP async validateField(field) { }, // real-time validation async applyCoupon() { }, async fetchCouriers() { }, // Pathao/RedX price fetch async placeOrder() { }, // final submit // Computed get isFormValid() { ... }, })) CSS DESIGN SYSTEM (checkflow.css): :root { --cf-primary: #2563EB; --cf-primary-dark: #1d4ed8; --cf-success: #059669; --cf-error: #DC2626; --cf-radius: 8px; --cf-shadow: 0 4px 24px rgba(0,0,0,0.08); --cf-font: -apple-system, 'Segoe UI', sans-serif; } REQUIRED CSS COMPONENTS: - .cf-checkout-wrap: main container - .cf-field: input fields (clean, modern, focus states) - .cf-btn-primary: main CTA button (blue, full width, loading state) - .cf-order-summary: sticky right column - .cf-payment-method: payment option cards - .cf-courier-option: courier selection cards - .cf-trust-badges: security icons row - .cf-bump-box: order bump offer card - Loading skeleton for initial render MOBILE (< 768px): - Stack columns vertically - Order summary collapses (toggle to view) - Sticky "Total + Place Order" bar at bottom - Large touch targets (min 44px) - Native date/phone inputs Make it visually beautiful — modern, clean, conversion-optimized. Reference: Shopify Checkout aesthetic, but for WordPress.

## Prompt 10 — Testing, Security & WP.org Submission

🤖 CURSOR PROMPT — Testing, Security & WP.org Submission

Create complete test suite, security audit, and WordPress.org submission package for CheckFlow. PART 1 — PHPUnit Tests (tests/ folder): tests/ ├── bootstrap.php ├── Unit/ │ ├── test-security.php (nonce, sanitization tests) │ ├── test-ajax-handlers.php (mock WP AJAX) │ ├── test-payment-bkash.php (mock bKash API) │ ├── test-courier-pathao.php (mock Pathao API) │ └── test-field-editor.php (field config save/load) ├── Integration/ │ ├── test-checkout-flow.php (full checkout simulation) │ └── test-order-bump.php (bump add/remove) Write tests for: 1. Security: nonce verification fails without valid nonce 2. Sanitization: XSS attempt is cleaned from all inputs 3. Rate limiting: 11th request within 1 min is blocked 4. bKash: mock API returns success → order marked paid 5. Pathao: mock API returns zones → correctly parsed 6. Field editor: saves config → correctly filters WC fields 7. AJAX update_totals: quantity change → correct total returned 8. Order bump: bump accepted → product added to order PART 2 — Security Checklist (create security-audit.md): Check and fix ALL of these in the codebase: □ All $_POST/$_GET inputs sanitized before use □ All database queries use $wpdb->prepare() □ All nonces verified before processing AJAX □ All output escaped with esc_html/esc_attr/esc_url □ File upload validation (if any): type, size, mime check □ No eval(), no base64_decode() on user input □ No direct file access (ABSPATH check in all files) □ Capability checks: current_user_can('manage_woocommerce') □ Rate limiting on checkout submission □ reCAPTCHA v3 integration on checkout □ SSL enforcement check before gateway activation □ No sensitive data (API keys) logged in debug.log PART 3 — WordPress.org readme.txt: Generate complete readme.txt with: - Plugin Name, Tags, Requires, Tested up to, License: GPL-2.0+ - Short description (150 chars max) - Long Description with markdown - == Installation == section - == Frequently Asked Questions == (10 FAQs) - == Screenshots == descriptions for 8 screenshots - == Changelog == for 1.0.0 - == Upgrade Notice == Tags to include: checkout, woocommerce, one-page-checkout, bkash, nagad, pathao, courier, fast-checkout, conversion PART 4 — Pre-launch Checklist: Create checklist.md with: □ Plugin passes WordPress Plugin Check (plugincheck.wp.org) □ No PHP errors/warnings with WP_DEBUG = true □ Tested on: PHP 7.4, 8.0, 8.1, 8.2, 8.3 □ Tested on: WordPress 6.0, 6.4, 6.5, 6.6 □ Tested on: WooCommerce 7.0, 8.0, 9.0 □ Mobile testing: iPhone Safari, Android Chrome □ Performance: PageSpeed score > 85 on checkout page □ Translation: .pot file generated with WP-CLI □ Screenshots: 8 screenshots for WP.org listing □ Plugin icon: 256x256 and 128x128 PNG □ Security review: Wordfence plugin scan passed □ GDPR: Privacy policy section added Generate all files with complete content.

# ৬. প্রাইসিং ও Go-to-Market কৌশল

## প্রাইসিং স্ট্রাকচার

| 🆓 Free | ⚡ Pro | 🏢 Agency | 🔒 Lifetime |
| --- | --- | --- | --- |
| $0 চিরকাল | $49 / year | $129 / year | $199 একবার |
| ১ সাইট | ১ সাইট | ২৫ সাইট | ৫ সাইট |

## মার্কেটিং কৌশল — বাংলাদেশ Launch

📣 চ্যানেল ১ — Facebook Groups → "WooCommerce Bangladesh", "WordPress BD", "eCommerce BD" গ্রুপে বাংলায় পোস্ট করুন → ফ্রি ভার্সনের লিংক + "বাংলাদেশে প্রথম bKash checkout plugin" মেসেজ 🎬 চ্যানেল ২ — YouTube Tutorial → "WooCommerce-এ bKash payment যোগ করুন ৫ মিনিটে" — বাংলায় tutorial → SEO title: "WooCommerce bKash Nagad payment plugin Bangladesh" 🤝 চ্যানেল ৩ — Local Developer Community → WordPress Dhaka Meetup-এ প্রেজেন্টেশন → BD-র WooCommerce freelancer-দের বিনামূল্যে Pro license 🌍 চ্যানেল ৪ — Global (মাস ৬+) → AppSumo Lifetime Deal listing → Product Hunt launch: "Fix your broken WooCommerce conversion tracking" → Blog: "CartFlows and FunnelKit are breaking your Facebook Ads" (SEO)

## Revenue Projection

| সময় | Users (Pro) | MRR | বার্ষিক Revenue |
| --- | --- | --- | --- |
| মাস ৩ | ০ (free launch) | — | AppSumo LTD শুরু |
| মাস ৬ | ৫০+ Pro users | $200 | $2,400 + LTD revenue |
| মাস ১২ | ২০০+ Pro users | $900 | $10,800 |
| বছর ২ | ৫০০+ Pro users | $2,500+ | $30,000+ |

🏆 CheckFlow-এর সবচেয়ে শক্তিশালী বিজ্ঞাপন বার্তা "একমাত্র WooCommerce checkout plugin যেটায় bKash/Nagad চলে, Pathao থেকে ডেলিভারি বুক হয়, এবং আপনার সব Facebook ও Google Ad সঠিকভাবে ট্র্যাক হয়।"

— CheckFlow Plugin Confidential Roadmap —